# Content Engine Chat Summary

Exportable summary of the product direction, design decisions, implementation work, and open priorities from the working session.

| Repository | github.com/goudreaugrace/Content-Engine |
| --- | --- |
| Local workspace | /Users/81265437/Documents/DEEx |
| Current branch | article-creation-polish-2026-08-24 |
| Latest local commit | 383a527 — Polish article creation review flow |
| Primary preview | http://localhost:5173/ |
| Date | August 29, 2026 |

One-line readout The build evolved from a local repo preview into a PepsiCo-styled knowledge article system with structured article creation, reusable article rendering, review readiness, publishing-route reliability, role-based POC views, and reference documentation.

# 1. What This Chat Covered

The session began with cloning and running the Content Engine repository locally. From there, the work shifted into redesigning the product around internal knowledge articles: how articles are created, reviewed, published, rendered, governed, found by employees, and eventually prepared for Ask Pep and knowledge-graph use.

The conversation included product strategy, design critique, source-document analysis, Figma and screenshot-driven visual direction, implementation work, bug fixing, branch publishing, route stability, and documentation updates.

# 2. Major Product Decisions

PublishedArticle is the source of truth for employee-readable content.

Articles should not be treated as Markdown only; they should be structured documents made from reusable section blocks.

The same article renderer should power creation preview, review preview, admin article views, owner article views, and published article views.

The table of contents belongs inside the article body, not in the right rail.

The right rail is reserved for supporting metadata: tags, quick links, language, publishing details, sources, governance details, and related articles.

Content Owners create articles; Team Admin and Super Admin views focus on review, governance, permissions, and portfolio operations.

Article creation should stay self-service: the user controls the article, while AI assists with parsing, classification, writing support, duplicate detection, and readiness checks.

The creation flow remains Basics, Article, Review, but the Article step behaves more like a structured document editor.

Published and pre-published article views should use the same visual article style.

Articles below 500 characters are too thin and should be blocked from publishing.

# 3. Research And Reference Inputs

## Wikipedia-Inspired Structure

Wikipedia was used as an information architecture model, not as a visual template. The useful patterns were a clear article title, a lead/summary that stands alone, body sections, references, related links, version/history thinking, and one canonical source of truth.

Internal adaptation: company policy can be authoritative, but claims, dates, owners, exceptions, and audiences should trace back to approved internal sources.

The article should be one canonical knowledge object with aliases, related articles, and duplicate/consolidation relationships.

Article metadata should live outside raw article prose where possible.

## myPepsiCo Content Guidelines

The myPepsiCo content guidelines shaped the creation templates, publishing readiness checks, plain-language writing rules, article structure, and the need for source files. Microsite guidance was intentionally excluded from this product direction.

Relevant guidance became product behavior: short employee-facing answers, clear headings, source/evidence files, accessibility-minded content, captions/alt text expectations, and stronger article readiness validation.

The document also reinforced that source files support the article; they do not replace the employee-readable article text.

## PepsiCo Visual References

Screenshots and Figma references established the article visual language: PepsiCo blue, strong Barlow Semi Condensed-style titles, Poppins-like body text, 8px radii, clean article cards, right rail support cards, blue FAQ accordions, and restrained Material-style interactions.

## Personas And Archetypes

The NN/g distinction between personas and archetypes informed the reference page direction: personas describe role-based POC views, while archetypes describe behavioral patterns and jobs-to-be-done. The user later clarified that the important archetypes for this POC are Content Owner, Team Admin, and Super Admin.

# 4. Article Design Evolution

The article experience moved through several iterations: Wikipedia-like structure, a more PepsiCo-branded employee article, right rail metadata, a PDF-like reading surface, and finally a shared article renderer styled from the provided visual references.

The employee-facing article now has title, actions, summary, in-article table of contents, body sections, FAQ accordions, tables, resource links, related content, and feedback/translation controls.

Top duplicate metadata was reduced so the header can contain workflow/status information while the article preview remains a distinct employee-facing object.

The article background, right rail cards, spacing, borders, and FAQ blue were tuned repeatedly to match the desired PepsiCo article style.

Available translations and feedback controls were scaled down and styled as article actions.

FAQ accordion hover and caret behavior were updated to use Material patterns while preserving the PepsiCo visual treatment.

# 5. Article Creation Flow

The creation process was reworked toward a self-service structured document editor. Users start with article basics, optionally upload or paste an existing article, draft or edit structured content, then review the employee-facing article before submitting.

## Basics Step

Article title field renamed and adjusted for clear width and wrapping.

Content type cards include FAQ, Policy, Knowledge Article, and Topic Page.

Knowledge base options were updated to Pep KM KB, myPepsiCo KB, and PFP KB.

Sector and country selection were styled consistently; sector uses acronyms as main text with full names as supporting text.

Country selection infers language/translation needs instead of a separate translation row.

Approver is prefilled from the user’s manager and appears with audience/access controls.

Owner is automatic rather than a separate input.

Date fields such as policy effective date and next review use date-selector behavior.

Upload existing article was added to support legacy or externally written article demos.

## Article Step

Templates became editable structured sections instead of rigid one-off forms.

Users can add section blocks such as text, FAQ, table, resource links, accordion, and callout.

FAQ sections have add-question behavior inside the FAQ section.

Knowledge Article steps were refined into a smoother step list rather than large separate blocks.

Tables support editable headers, add column, remove column, add row, remove row, and more consistent spacing.

Resource links were fixed for spacing and label collisions.

Text editor controls were reduced to practical formatting actions and an improve dropdown.

Rich-text/edit controls were repeatedly adjusted to avoid layout crashes, spacing overlap, and confusing hover states.

## Review Step

Review now centers on the article as employees will read it.

Submission details, employee findability, and publish readiness moved near the top as compact accordions.

Findability is read-first, with row-level edit icons only where useful: search terms and likely employee questions.

Article title and summary remain part of the article content, not duplicate editable SEO fields.

Recommended improvements appear as contextual callouts near the relevant article section.

Review section edits reuse the same structured editors as creation where possible.

# 6. Structured Article Model

A key architecture shift was the move toward section-based articles. The planned and partially implemented structure supports mixed article content instead of forcing each article type into a single body field.

| Text section | A titled prose block for standard article content. |
| --- | --- |
| FAQ section | Question and answer pairs that render as employee-facing FAQ accordions. |
| Table section | Editable headers, rows, and cells for comparable data or lookup content. |
| Resource links | Curated links with label, URL, and description. |
| Accordion section | Expandable detail blocks for dense supporting content. |
| Callout section | Info, warning, or success notes that should stand out in context. |

# 7. IA, Taxonomy, And Knowledge Graph Direction

The plan expanded beyond article UI into knowledge architecture. The product should know where articles live, what they cover, who they apply to, and how they relate to other content.

Destination metadata should include knowledge base, sector, country/countries, audience, content type, topic, process, and system.

Country selection should infer language requirements.

Duplicate and canonical detection should compare title, aliases, summary, topics, knowledge base, country, and audience.

Relationships should eventually support canonical, duplicateOf, replaces, relatedTo, parentOf, childOf, requires, sourceFor, and translation edges.

The graph-ready model should support future queries such as: which policies apply in Canada, which articles mention Workday and payroll, which articles need translation for Mexico, and which source documents support a policy.

# 8. POC Views And Personas

The app includes POC modes for Content Owner, Team Admin, and Super Admin. The user clarified that personas/archetypes should be organized by these views rather than by feature area.

| Content Owner | Creates and improves articles, uploads source/evidence files, responds to review guidance, and submits content for approval. |
| --- | --- |
| Team Admin | Reviews submissions, manages team-level article quality, permissions, aging content, and readiness for Ask Pep. |
| Super Admin | Oversees governance across knowledge bases, sectors, taxonomy, publishing standards, and platform-wide health. |

A Personas reference page and a separate slide deck were created during the session. The next iteration should deepen archetypes using jobs-to-be-done statements for each role.

# 9. Routing, Demo Reliability, And Publishing

A recurring issue was that published articles sometimes produced 404 or 405 errors after publishing or when opened from build/demo URLs. Several fixes were made around published article routes, fallback route handling, and Vercel/server API shims.

Published articles should resolve through library/published article routes.

Draft, review, and admin source article views continue to use source article routes.

Published, owner, team, and review entry points should open the correct article view without 404/405 errors.

Refresh behavior on direct article URLs is part of demo readiness.

Local commits were created and branch publishing was attempted; terminal push was blocked by missing GitHub credentials, so GitHub Desktop remains the practical publishing path.

# 10. Reference Pages And Documentation

How It Works was updated toward a scroll guide with right-side jump navigation instead of a step-by-step wizard explanation.

Design & IA was created/updated to describe article rendering, right rail rules, structured editing, taxonomy, lifecycle, and knowledge graph direction.

DESIGN.md captures the PepsiCo article visual style and should remain aligned with the live app.

Personas was added as another reference page for the POC views and behavioral archetypes.

# 11. Current State Of The Build

| Branch | article-creation-polish-2026-08-24 |
| --- | --- |
| Latest commit | 383a527 — Polish article creation review flow |
| Recent commits | Article creation date and FAQ editor polish; personas reference; demo published article route fixes; published article progress/status fixes. |
| Build status | Recent production builds passed. Vite reports large bundle warnings, but no blocking build errors. |
| Primary active area | Create New Article, Review step, Article renderer, ArticleReadingFrame, Design & IA, Personas. |

# 12. Open Issues And Recommended Next Work

Run a full article route QA pass across library, my articles, team articles, review queue, published URLs, and direct refresh behavior.

Finish unifying review edit mode so every section type uses the same editor in creation and review.

Continue hardening rich-text interactions, especially selection behavior, formatting persistence, and spacing around editor controls.

Make legacy article upload parsing more robust beyond the hardcoded demo placeholder.

Deepen taxonomy and duplicate detection so the side support panel can recommend related, duplicate, replacement, and canonical articles.

Refine Ask Pep readiness recommendations so they are specific, source-aware, and useful rather than generic writing tips.

Complete knowledge graph export utilities for nodes and edges.

Expand personas/archetypes with jobs-to-be-done for Content Owner, Team Admin, and Super Admin.

Keep DESIGN.md, Design & IA, How It Works, and Personas synchronized with the actual build.

Eventually address bundle-size warnings through code splitting if this moves beyond prototype/demo scale.

# 13. Suggested Stakeholder Framing

The strongest way to describe the current product direction is: Content Engine is a self-service knowledge creation and governance workspace for myPepsiCo-ready articles. It helps content owners turn sources and legacy content into structured, searchable, employee-facing articles, while giving admins the metadata, review, taxonomy, and relationship controls needed for governance and future Ask Pep/knowledge graph use.